## Slide 1
Anne Hairston-Strang
MD DNR Forest Service

## Slide 2: Overall Project Components
Lower nutrients and sediment;
  Tree planting
  Buffer restoration
  Buffer monitoring (10 year result)
  Landowner outreach- priority watersheds, absentee focus
  Better roads-cleaner streams- workshop on better design and maintenance for dirt and gravel roads
Keeping healthy forests as part of reasonable assurance that TMDL goals are met:
  Regenerating forests supported by forest management plans;
  Better planning knowledge for forest health;
  Keeping the forest: forest conservation from interested landowners

## Slide 3: Maryland Project
Reduce nutrient and sediment loads through:
  Riparian forest buffers (10+ miles/ 120 acres)
  Tree planting (75 acres)
  Community tree planting/Backyard Buffers (500 Backyard Buffer trees, 30 community trees)
  Training on unpaved road maintenance (2 workshops, 1 demo site with the Penn State Center for Dirt and Gravel Roads and The Nature Conservancy)
Support goals for healthy forests and better restoration by:
  Long-term buffer monitoring (20 sites)
  Forest Stewardship Plans (40 plans, estimated 600+ acres),
  Greater information to landowners on conservation or easement programs (10+ referrals),
  Trial for restoration techniques following hemlock woolly adelgid infestations (120 trees planted), and
  Long-term emerald ash borer management plan (MD pilot coordinated with regional efforts, MD Dept. of Agriculture, MD Invasive Species Council).

## Slide 4: Maryland Progress
Riparian Forest Buffers: 192.2 acres and 8.44 miles of riparian forest buffers toward 10 mile goal
Other tree planting: 59 acres towards 75 acre goal
2012 Backyard Buffers program in Frederick County, 2250 trees to 75 riparian landowners
Better Roads/Cleaner Streams Workshop held May 30/31 for 68+ professionals from local public works staff and land managers.
A restoration trial for hemlock planting was established to identify effective maintenance approaches for seedling survival.
59 Forest Stewardship Plans were developed on 2257 acres
The Maryland Emerald Ash Borer Long-term Response Plan was prepared and used to pursue strategies

## Slide 5: Lessons Learned
CREP needs champions- not available Spring 2013
Backyard Buffer Programs have yielded leads for larger buffers
Hemlock seedlings can survive in adelgid-infested areas for 2 years with 1 Core-Tect tablet
Better road maintenance techniques well-received, need follow-up training/technical assistance
Not everyone thinks of trees as part of reasonable assurance for the TMDL, but it is a fundamental need to conserve as the first and best option for healthy watersheds