## Slide 1
Outcome: Submerged Aquatic Vegetation
Goal: Sustain and increase the habitat benefits of SAV in the Chesapeake Bay
2017 Target: 90,000 acres - 2025 Target: 130,000 acres - Ultimate outcome: 185,000 acres
SAV Work Plan
Workgroup Chair: Brooke Landry
Brooke.landry@maryland.gov
Workgroup Vice Chair: Becky Golden
Rebecca.golden@maryland.gov

## Slide 2
1: Restore Water Clarity in the Chesapeake Bay
2: Protect Existing SAV in the Chesapeake Bay
3: Restore SAV in the Chesapeake Bay
4: Enhance Research, Outreach, and Education

## Slide 3
Outcome: Submerged Aquatic Vegetation
Management Approach 1: Restore Water Clarity in the Chesapeake Bay
In an effort to contribute to the restoration of water clarity in the Chesapeake Bay, members and member institutions of the SAV Workgroup are currently working on or will begin work to complete the following key actions:
Determine cause of declining water clarity trends in the Chesapeake Bay.
  SERC (Gallegos)
  ODU (Zimmerman)
Achieve water clarity criteria/SAV standards in areas designated for SAV use.
  WIP Phase II key initiatives (Bay States, 2025)
  Develop WIP Phase III (Bay States, 2018)
Improve SAV component of shallow water model.
  SERC (Gallegos)
  ODU (Zimmerman)
  VIMS (Moore)
  USGS (Rybicki)
Target oyster restoration in areas that have historically supported both oysters and SAV to maximize effect of both on water clarity.
  USACE - Baltimore

## Slide 4
Outcome: Submerged Aquatic Vegetation
Management Approach 2: Protect Existing SAV in the Chesapeake Bay
In an effort to protect existing SAV in the Chesapeake Bay, members and member institutions of the SAV Workgroup are currently working on or will begin work to characterize threats and develop protection measures, establish protection criteria, minimize the effects of invasive species, and increase the understanding of the potential effects of sea-level rise on SAV populations through the following key actions:
Evaluate and enhance statutes and regulations that protect existing SAV.
  SAV Workgroup
  This project is not currently funded...
Determine the extent to which watershed land-use impacts SAV survival and growth
  SERC, Modeling component (Weller)
  MD DNR, Field component (Karrh)
Determine the extent to which shoreline armoring influences existing SAV abundance and distribution
  SERC, Modeling component (Weller)
  MD DNR, Field component (Karrh)
  MD DNR/FWS, Smith Island and Eastern Neck projects (Karrh)
Determine the extent to which dock construction, placement, and frequency impacts existing SAV
  Effects have been established in other states. Not studied in CB. Needs to be done.

## Slide 5
Outcome: Submerged Aquatic Vegetation
Management Approach 2: Protect Existing SAV in the Chesapeake Bay
Determine the extent to which living shorelines impact SAV abundance and distribution.
  MD DNR (Karrh) – proposals in place. Not yet funded.
Manage invasive species (both plant and animal) that are considered detrimental to existing SAV populations.
  MD DNR, FWS, NPS (Mute swans)
  MD DNR, VA DGIF (Water chestnut)
Continue Bay-wide annual SAV aerial survey to ensure up to date data regarding the extent and recovery of SAV in the CB.
  VIMS (Orth)
    Funding partners: VIMS, EPA, VA DEQ, VA CZM, NOAA, MD DNR
    This project is working in crisis mode. Without immediate additional funding assistance, project will be shut down in early 2016.
Determine the economic value of SAV ecosystem services.
  UMCES (Waigner)
  GMU (Kennedy)
  MD DNR (Campbell)
Continue long-term monitoring of sentinel SAV sites throughout the Bay.
  MD DNR (Karrh)
  CB NERR (Raulin)
  VIMS (Orth, Moore)

## Slide 6
Outcome: Submerged Aquatic Vegetation
Management Approach 3: Restore SAV in the Chesapeake Bay
In an effort to accelerate the achievement of our 185,000 acre SAV goal, members and member institutions of the SAV Workgroup are currently working on or will begin work to restore SAV in the Chesapeake Bay through the following key actions:
Plant, at minimum, 20 acres of SAV seeds and propagules in appropriate high water clarity areas each year until goal is reached.
  MD DNR (Karrh) - not currently funded
  VIMS (Orth)
Restore 1715 acres of remote island habitat at Poplar Island to create suitable conditions for SAV growth.
  USACE-Baltimore
Identify the latest modeling techniques and use up to date scientific information to determine the most favorable locations for active SAV restoration.
  AACC (Ailstock)

## Slide 7
Outcome: Submerged Aquatic Vegetation
Management Approach 4: Enhance Research, Outreach, and Education
In an effort to accelerate the achievement of our 185,000 acre SAV goal, members and member institutions of the SAV Workgroup are currently working on or will begin work to enhance research, outreach, and education through the following key actions:
Increase the knowledge base regarding the biology and ecology of under-studied tidal fresh, oligohaline, and mesohaline SAV species.
  UMCES – HPL (Kemp)
  VIMS (Moore)
  AACC (Ailstock)
Increase the understanding of SAV community dynamics and response to stressors.
  SERC (Weller)
  UMCES-HPL (Kemp)
  UMCES-CBL (Harris)
Determine the ideal size of SAV restoration plots to maximize SAV bed persistence, further increasing the understanding of the role of smaller sub-populations in SAV recovery.
  Knowledge gap – work not being done at this point
Determine whether success rate increases if a primary colonizing species is planted first, followed by a climax species.
  AACC (Ailstock)
  UMCES-HPL (Kemp and Murray)

## Slide 8
Outcome: Submerged Aquatic Vegetation
Management Approach 4: Enhance Research, Outreach, and Education
Determine the conditions under which planting multiple species in the same location are likely to increase the chances of population survival.
  AACC (Ailstock)
Identify and select species with characteristics that maximize ecological function.
  UMD (Neel)
  UMCES-AL (Engelhardt)
Determine the conditions under which planting multiple genotypes and locally adapted genotypes are likely to increase the chances of population survival.
  UMD (Neel)
  UMCES-AL (Engelhardt)
Determine connectivity among source beds that act as a source of seed/genetic material over varying spatial scales.
  UMD (Neel)
  UMCES-AL (Engelhardt)
  UMCES-CBL (Harris)
  UVA (Bricker)

## Slide 9
Outcome: Submerged Aquatic Vegetation
Management Approach 4: Enhance Research, Outreach, and Education
Determine at what density and spatial arrangement SAV should be planted to maximize growth and survival.
  UMD (Neel)
  UMCES-AL (Engelhardt)
  AACC (Ailstock)
  MD DNR (Lewandowski)
SAV modeling effort in the coastal lagoons of the Delmarva with implications for restoration and climate issues in general.
  UMCES-CBL (Harris and Foley)
Complete and publish the third Technical Synthesis of research regarding SAV in the Chesapeake Bay.
  SAV Workgroup

## Slide 10
Outcome: Submerged Aquatic Vegetation
Management Approach 4: Enhance Research, Outreach, and Education
Education and Outreach
Develop a communication strategy that enhances the public’s knowledge of and appreciation for SAV in the CB.
  SAV Workgroup – not currently funded
  UMCES-IAN (Dennison)
Continue where active, or reinstate where needed, Bay Grasses in Classes and Bay Grasses for the Masses programs.
  CBF in Virginia (Bay Grasses for the Masses)
  MD DNR (Bay Grasses in Classes) – not currently funded