## Slide 1: Proposed Bay TMDL Schedule
Bill Early, Rich Batiuk and Bob Koroncai
U.S. EPA Region 3
Attachment G
Chesapeake Bay Program
Principals’ Staff Committee Meeting
October 23, 2009

## Slide 2: Bay TMDL Schedule Drivers
EPA’s September 11, 2008 Letter to PSC
  “EPA will commit its best efforts to issue the TMDL by this earlier date.”
September 2009 202(a) E.O. Draft Report
  “In December 2010, EPA will establish a Total Maximum Daily Load (TMDL) for the Chesapeake Bay.”
September 2009 Draft Reauthorization Bill
  “Not later than December 31, 2010, the Administrator shall establish a Chesapeake Bay-wide TMDL.”

## Slide 3: Partners’ Concerns
Insufficient time to engage local governments, local partners by December 2010
Tools necessary to develop local scale target loads are not yet available to the jurisdictions
Need more time to address sediment allocations
Need sufficient public comment period and time to respond to public comments

## Slide 4: Key Schedule Changes
Submission of watershed implementation plans by November 2010
Submission of updated watershed implementation plans with local target loads by November 2011
Push back the date for submission of preliminary watershed implementation plans to June 1st and draft to August 1st
Push back the date for releasing the draft Bay TMDL and supporting documentation to August 15th
Reduce the public review period from 90 to 60 days
Shorten time for responding to public comments

## Slide 5: Key Milestones/Decision Points
2009
October 23: PSC agreement on basinwide and basin-jurisdiction ‘working’ target loads
October 30: EPA formally transmits watershed implementation plan guidance, working target loads to States, DC
November 1: States, DC start development of watershed implementation plans; EPA initiates first round of public meetings with jurisdictions
November 30: EPA transmits consequences letter to States, DC

## Slide 6: Key Milestones/Decision Points
2010
Feb 15: Lock down the Phase 5.3 watershed and Bay WQ/sediment transport models
April 30: PSC review/agreement on the draft watershed and tidal sediment target loads; potential changes to basin/jurisdiction nutrient target loads
June 1: States, DC submit preliminary watershed implementation plans by source sector and 303(d) segment drainage area

## Slide 7: Key Milestones/Decision Points
2010
June 2-July 1: EPA works with jurisdictions to document draft wasteload and load allocations (from target loads) to meet states’ Bay WQ standards and revise preliminary watershed implementation plans, as necessary
July 15: PSC reviews initial draft Bay TMDL and supporting documentation; provides EPA with requested changes
August 1: States, DC submit revised draft watershed implementation plans

## Slide 8: Key Milestones/Decision Points
2010
Aug 15-October 15: EPA publishes draft Bay TMDL and supporting documentation for public review and comment; hosts 2nd round of public meetings with jurisdictions
November 1: States submit final watershed implementation plans; EPA confirms these allocations meet states’ Bay WQ standards

## Slide 9: Key Milestones/Decision Points
2010
Nov 15-30: PSC and WQGIT opportunity to review and provide specific comments to EPA on the Bay TMDL
Dec 1-15: EPA prepares final Bay TMDL and supporting documentation for publication
Dec 21 : EPA publication of final Bay TMDL and supporting documentation

## Slide 10: Decision Requested
Approval of the proposed October 2009-December 2010 Bay TMDL schedule.
Next Step: EPA to work with the WQ Goal Implementation Team reach agreement on a week-by-week set of specific milestones/actions to drive day-to-day work priorities and decision-making towards December 2010

## Slide 11: Decision Requested
2) Agreement to immediately move forward to engage local governments, local partners on efforts to develop each jurisdiction’s plan for local implementation.
Next Step: Initiate 1st round of public meetings.