Logic and Action Plan: Post - Quarterly Progress Meeting

# 

**Stream Health– 2020-2021** *[NOTE: make sure to edit* ***pre****- or* ***post****- in the text above, to tell the reader whether this logic and action plan is in preparation for your quarterly progress meeting or has been updated based on discussion at the quarterly progress meeting.]*

**Long-term Target:** Continually improve stream health and function throughout the watershed. Improve health and function of 10 percent of stream miles above the 2008 baseline for the Chesapeake Bay watershed.

**Two-year Target:** Continually improve stream health and function throughout the watershed. Improve health and function of 10 percent of stream miles above the 2008 baseline for the Chesapeake Bay watershed.

|  |
| --- |
| **Instructions:** Before your quarterly progress meeting, provide the status of individual actions in the table below using this color key. |
| Action has been completed or is moving forward as planned. |
| Action has encountered minor obstacles. |
| Action has not been taken or has encountered a serious barrier. |

Additional instructions for completing or updating your logic and action plan can be found on [ChesapeakeDecisions](http://www.chesapeakebay.net/decisions/srs-guide).

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Factor | Current Efforts | Gap | Actions | Metrics | Expected Response and Application | Learn/Adapt |
| *What is impacting our ability to achieve our outcome?* | *What current efforts are addressing this factor?* | *What further efforts or information are needed to fully address this factor?* | *What actions are essential (to help fill this gap) to achieve our outcome?* | *What will we measure or observe to determine progress in filling identified gap?* | *How and when do we expect these actions to address the identified gap? How might that affect our work going forward?* | *What did we learn from taking this action? How will this lesson impact our work?* |
| Lack of Knowledge regarding ecological stressors and factors affecting stream health | Joint meeting Urban Stormwater Work Group (USWG) and SHWG held June 4, 2018.  Maryland Water Monitoring Council 24th Annual Conference: Science, Stewardship, and Citizen Involvement – Working Together for Clean Water. Session on Stream Restoration Monitoring. December 7, 2018. | *Non-biological factors are not considered for measures of stream health. We need more information on how they can be utilized and addressed.* | **1.3** | Creation of one or non-biological metric for assessing stream health will indicate progress in closing this gap. | The creation of a metric will likely be a long-term project, spanning several workplans. When we are able to create that metric and use it to assess stream health, it will allow us to assess a stream’s condition more holistically. |  |
| **4.1.3** |
| *There is a lack of understanding regarding how a management practices will affect the stressors identified by the Maryland Biological Stressor Identification Index.* | **4.1.2** | The Stream Health Work Group will collaborate with USGS to compile information on a stream’s response to management actions and use it to create a product document summarizing findings. | The work on summarizing a stream’s response to management actions will be ongoing as more actions are explored. Focusing effort on identifying stressors and quantifying stream response will allow for a better understanding of how to effectively manage a stream. |
| Lack of holistic consideration of stream health when considering BMP crediting | Joint meeting Urban Stormwater Work Group (USWG) and SHWG held June 4, 2018.  Ongoing research supported through the Chesapeake Bay Trust Restoration Research Grant Program (aka pooled monitoring approach)  Recommended Methods to Verify Stream Restoration Practices Built for Pollutant Crediting in the Chesapeake Bay Watershed – Approved June 18, 2019 | *There are no BMP crediting efforts for functional improvements in stream health. Currently the only BMP credits available are for sediment and nutrient load reduction.* | **1.3** | The Stream Health Work Group will collaborate with USGS to compile information on a stream’s response to management actions and use it to create a product document summarizing findings.  Results of pooled monitoring research | The work in this area will be an ongoing effort and will continue as proposals are funded. Going forward, this may allow for new kinds of BMP credited stream restoration that were previously overlooked because they did not offer significant nutrient and sediment load reductions. |  |
| *Few resources offer a holistic view of stream restoration and BMP guidance. They have an emphasis on sediment and nutrient reductions without consideration co-benefits* | **4.1.1** |
| Heavy administrative burden for stream restoration projects | The Stream Restoration Permit Committee was formed and is preparing a survey to assess progress and need to improve permit process and project outcomes related to functional lift. | *Cumbersome and lengthy stream restoration project permit review processes across watershed increases time to completion and decreases the number of projects that are able to succeed* | **3.1** | The Stream Restoration Permit Committee will send out the stream permit survey at regular intervals and the responses will be tracked anonymously. Survey results indicating actions reducing administrative burden and resolution of identified issues will be considered progress to address this gap. | The workgroup will use the results of this permit survey as an opportunity to reassess the needs of the group. The survey will be completed by January 2020. |  |
| Need for a greater body of scientific research on stream restoration and applied stream health | ICPRB hosted workshop on April 5-6, 2018. Developing a 2008 Baseline for the CBP Stream Health Indicator.  Development of Baseline for Indicator via ICPRB Baseline Indicator workshop | *Due to the nature of state’s protocols in collecting biological data for the Chessie BIBI, the frequency of data calls are insufficient for yearly reporting change in stream health.* | **1.2** | Creation of one or non-biological metric that can be used to supplement the data for Chessie BIBI for assessing stream health will indicate progress in closing this gap.  Results of pooled monitoring research | The creation of a metric will likely be a long term project, spanning several workplans. When an additional metric(s) is created, it will allow us to have an annual view of how stream health is changing which will be useful in monitoring response to management actions and other local and watershed wide changes. |  |
| **2.1.2** |
| Joint meeting Urban Stormwater Work Group (USWG) and SHWG held June 4, 2018. | *No BMP crediting efforts for functional improvements* | **1.2** | The Stream Health Work Group will collaborate with USGS to compile research on a stream’s response to management actions and use it to create a product document summarizing findings. | In the long term, the Stream Health Work Group would hope to see new BMP crediting efforts for functional improvements |  |
| **1.3** |
| **4.1.2** |
| Greater coordination between partners | Chesapeake Bay Trust: Restoration Research Grant Program.  Pooled monitoring Restoration Award Program (CBT) | *Projects and Involvement from states on pooled monitoring opportunities (CBT* | **2.1.1** | Request input from Sadie Drescher | Request input from Sadie Drescher |  |
| **2.1.3** |
| The Stream Health Work Group has developed the Stream Restoration Permit Committee and is preparing a survey to assess progress and need to improve permit process and project outcomes related to functional lift.  CWP and Ecosystem Planning & Restoration Training: Assessing and Restoring Stream Functions, December 11, 2017 | *Inconsistencies between jurisdictions in stream restoration project permit review process* | **3.1** | The Stream Restoration Permit Committee will send out the stream permit survey at regular intervals and the responses will be tracked anonymously. An increase in positive answers will be considered progress to address this gap. | The workgroup will use the results of this permit survey as an opportunity to reassess the needs of the group. The survey will be completed by January 2020. |  |
| Joint meeting Urban Stormwater Work Group (USWG) and SHWG held June 4, 2018. | *Stakeholders lack training and awareness of current restoration techniques and stream health* | **5.1** | Progress on this outcome will be measured by documented updates to stream restoration design manuals and standard operating practice. There will be an emphasis on communication between jurisdictions in order to update these manuals and ensure best practices across state lines. | Updating restoration design manuals and encouraging collaboration between groups will be an ongoing project spanning several workplans. The science of restoration is always progressing and ensuring that stakeholders and practitioners are up to date will be an ongoing effort. |  |
| Limited funds | Chesapeake Bay Trust: Restoration Research Grant Program.  Pooled Monitoring advisory committee has goals of expansion | *Limited number of partners on pooled monitoring effort* | **2.1.2** | In order to quantify progress towards addressing this gap, we will look at the number of partners in the pooled monitoring effort overtime. An increase in the number of partners and the overall amount of funding will be regarded as progress towards achieving this outcome. | The pooled monitoring effort is an ongoing effort and at this time, recruitment to join will also be ongoing. There is currently no limit set on the number of partners for this effort. As more participants join the effort, there will be a greater wealth of data and funds for use by the group which will allow for more work to be done. |  |
| ICPRB HGIT FY2018 proposal  *Funding through USGS, and the Bay Program* | Request input from Claire Buchanan | Request input from Claire Buchanan |

|  | ACTIONS – 2018-2019 | | | | |
| --- | --- | --- | --- | --- | --- |
| Action # | Description | Performance Target(s) | Responsible Party (or Parties) | Geographic Location | Expected Timeline |
| Management Approach 1: Identify an appropriate suite of metrics to measure the multiple facets of stream health to complement the baywide Chessie BIBI | | | | | |
| 1.1 | Provide recommendations on reporting the Chessie BIBI metric to document improvement in stream health consistent with the Agreement Outcome | ICPRB with input from the SHWG will evaluation options to report the Chessie BIBI to demonstrate changes in stream health consistent with the Agreement Outcome. | ICPRB, USGS, Technical Advisory Group for Chessie BIBI update | Chesapeake Bay Watershed | * December 2021 |
| 1.2 | Determine and Report Progress | 1. Periodically acquire and process available stream data from Bay States and District of Columbia | Bay States and DC provide data; ICRPB work with monitoring staff and EPA CBP for QA process; EPA CBP report and track | Chesapeake Bay Watershed | 1. December 2019/Janurary 2020 |
| 1. CBP calculate and report % change in Chessie BIBI index | 2. Starting January 2020, ICPRB will complete this update and report on progress |
| 1.3 | Identify practicable metrics which are consistent with both BMP verification guidance to credit projects for N, P, and sediment load reductions as well as stream functional improvements to use in assessing overall improvement in stream health. Incorporate these recommendations into BMP Verification Plans. | 1. SHWG participate in USWG efforts to review and provide input on recommendations to verify stream restoration projects according to the adopted CBP protocols. | Suggested BMP Verification Committee, Habitat GIT, SHWG, state agencies (MD DNR Monitoring and Non-Tidal Assessment) | Chesapeake Bay Watershed | December 2019 - Expected approval of revised Stream Restoration BMP protocols by the Work Group. The protocols will then move to the Water Quality Goal Team for larger approval. |
| 1. Document how performance monitoring assessment parameters will evaluate stream health to demonstrate a trajectory of expected improvements in stream functions and processes. | Habitat Git, Stream Health Work Group, work in conjunction with USGS |
| 1. Provide recommendations to the Habitat GIT to incorporate into BMP Verification plans. | Stream Health Work Group |
| Management Approach 2: Provision of adequate funding and technical resources to support functional life in stream restoration projects, in addition to nutrient and sediment reductions. | | | | | |
| 2.1 | Implement pooled monitoring approach throughout Chesapeake Bay watershed | 1. SHWG provide input to existing pooled monitoring research program, including topics for research and dissemination support of the effort/results | 1. CBT lead on Pooled Monitoring Advisory Committee (members include MDE, USACE, FWS, MD DNR, MD SHA). SHWG lead(s) meet with CBT two times per year. | Maryland (current effort)  District of Columbia, Virginia, and other interested jurisdictions (future, expanded effort)  Potential other Chesapeake Bay Watershed funding partners/collaborators (future, expanded effort) | Ongoing, as needed, yearly updates at the yearly forum.    See the CBT website for updates throughout the year at https://cbtrust.org/restoration-research/ |
| 1. Working with the existing pooled monitoring effort, provide input on short- and long-term funding plan. Where appropriate as determined by the existing pooled monitoring advisory committee and the Stream Health Work Group, participate in key expansion/development efforts (e.g., proposed effort to support the MD MS4 permit monitoring requirements through the Pooled Monitoring Program). | 1. Interested parties contact CBT to join pooled monitoring program. Ongoing   Build on existing programs like Maryland Stream Restoration Association/ Maryland Water Monitoring Council representative |  |  |
| 1. CBT Pooled Monitoring advisory committee (with help from Maryland Water Monitoring Council Monitoring Work Group) will pursue efforts to disseminate results, including but not limited to an annual forum to share ongoing research information and receive feedback for that research with the audience focus of the regulatory, manager, and select practitioners for the regulatory- and practice-relevant research outcomes. This annual meeting is also used to gather and refine the top key restoration questions in the community for future study. | 3. CBT | Majority of work will take place in Maryland, but the group hopes to expand to the larger watershed. | Ongoing as monitoring projects are funded |
| Management Approach 3: Active and engaged participation by local communities with Federal and State partners is central to Bay restoration (See Management Strategy for full Approach). | | | | | |
| 3.1 | Develop a “Stream Restoration Permit Committee” of the Stream Health Work Group that brings practitioners, regulators and the regulated community together to resolve issues and find common ground to identify actions to streamline the stream restoration project permit review process | 1. Identify members of the Stream Health Work Group to form the Committee | Permitting Committee: USACE (North Atlantic Division, Baltimore, Norfolk), EPA, MDE, VA DEQ, VMRC, Anne Arundel County, Fairfax County, PA DEP, DC DOEE, Trout Unlimited, Other jurisdictional representatives (DE, WV, NY) | Chesapeake Bay Watershed | January 2016 – Ongoing  Recommendations on 1-4 expected December 2021  Implement survey by end of 2019  Review survey in April 2020 |
| 1. Develop meeting schedule |
| 1. Review latest synopsis of permit issues, recommendations and actions |
| 1. Provide recommendations to Stream Health Work Group (and Bay Program Partnership) on priority actions to streamline stream restoration project permit review process |
| 1. Determine need work with federal, state regulatory agencies and local governments to develop streamlined process to evaluate WIPs, MS4 restoration plans or other relevant site analyses as sufficient documentation for alternative site analysis in support of stream restoration permits |
| Management Approach 4: Develop and Promote holistic stream restoration design guidelines that identify the level of degradation and improvement of stream functions and key stressors/factors limiting potential uplift. | | | | | |
| 4.1 |  | 1. Stream Health Work Group will collaborate with USGS to conduct a literature review and survey of Bay jurisdictions to determine what stressors and drivers are most affecting stream health and responsible for causing impairment of streams consistent with state-defined 303(d) listings. | USGS will be responsible for conducting the initial review of literature on stream health stressors and will report out to the Stream Health Work Group. The SHWG membership/state representatives or referred colleague will facilitate implementation of the survey. | Chesapeake Bay Watershed | June 2021 (18 months from Jan 2020) |
| 1. Determine which stressors, as identified by work with USGS, can be changed through management activities, especially those management activities that align with practices identified in the new jurisdiction Watershed Implementation Plans (WIPs) to reduce nutrient and sediment delivery to the Bay | Responsible parties for phases 2 and 3 will be determined upon completion of phase 1. | Dependent on findings from approach 4.1, will begin before December 2021 |
| 1. Following the implementation of management efforts, identify how stream health is changing and how it can be better characterized through both biological and non-biological metrics |
| Management Approach 5: Work with CB partners to include the Enhancing Partnering, Leadership and Management GIT to enhance the capacity of local governments, organizations and landowners of beneficial stream restoration and maintenance practices. | | | | | |
| 5.1 | Provide training and education to diversity of stakeholders on stream restoration and stream health. | 1. SHWG membership provide updates at meetings with upcoming training | SHWG Membership | TBD based on training needs identified | Ongoing |
| 1. SHWG share recent research findings at meetings |
| 1. SHWG Chair(s) attend LGAC meeting at minimum one time per year to discuss stream health and restoration. Coordinate with LGAC liaison. (e.g. Phase III WIP Fact Sheets) Offer and conduct additional training upon request. |
| 1. Add training schedule to SHWG calendar or meeting minutes. |
|  |  | | | | |