Simplified Calendar - major milestones only

| MS Workplan Development Timeline |  |
| --- | --- |
| July 23 | (Phase 1: Brainstorm initial actions) - EC meeting, public release of management strategies |
| August | GIT Funding: develop project proposals |
| September 7 TBD 15 | GIT Funding: final project proposals due - GIT Chairs meeting – compare 1 early draft per GIT GIT Funding: GIT Chairs begin prioritizing projects |
| October 9 | (Phase 2: Matrix development, no costs/funds) GIT Funding: final projects submitted to CBT; sub-award process begins |
| November 2 | - GITs: Preliminary drafts due |
| December 18 tbd | (Phase 3: Costs and funding) - GITs: Draft workplans due to MB for 4 wk. review GIT Funding: CBT completes sub-awards |
| January tbd 15 22 | GIT Funding: technical leads meet with awardees to commence projects - WQ: draft WQ programmatic milestones due Begin 45-day public input period (Jan 22–March 8) |
| February1 |  |
| March 8 25 | Close public input; GITs begin 2-wk. review/revision based on comments (Mar 8-25) - GITs: Revised drafts due to MB for April 14 meeting |
| April 15 22 30 | - WQ: final WQ milestones due (tentative) - GITs: final revisions due - Workplans final, post on web |

| MS Workplan Development Timeline |  |
| --- | --- |
| June 2015 30 | - MSs final; posted on CBP website |
| July 9 23 | (Phase 1: Brainstorm initial actions) - MB meeting - EC meeting, public release of management strategies |
| August 13 | - MB call |
| September TBD 17 TBD | - GIT Chairs meeting – compare 1 early draft per GIT - MB meeting; CAC meeting - PSC meeting |
| October 15 | (Phase 2: Matrix development, no costs/funds) - MB call |
| November 2 12 | - GITs: Preliminary drafts due - MB meeting – Progress check-in |
| December 10 18 | (Phase 3: Costs and funding) - MB call - GITs: Draft workplans due to MB for 4 wk. review |
| January 14 15 22 | - MB or PSC meeting – fatal flaw discussion - WQ: draft WQ programmatic milestones due - Begin 45-day public input period (Jan 22–March 8) |
| February 11 | - MB call |
| March 8 10 25 | - Close public input; GITs begin 2-wk. review/revision based on comments (Mar 8-25) - MB meeting - GITs: Revised drafts due to MB for April 14 meeting |
| April 14 15 22 TBD 30 | - MB call – discuss final changes; accept as complete - WQ: final WQ milestones due (tentative) - GITs: final revisions due - PSC call (if needed) - Workplans final, post on web |