Logic and Action Plan: Pre- Quarterly Progress Meeting

Riparian Forest Buffers – 2020-2021

Long-term Target: (the metric for success of Outcome) Seventy percent of riparian areas throughout the watershed forested

Two-year Target: (increment of metric for success) 900 miles of riparian forest buffers planted and preserved per year

Instructions: Before your quarterly progress meeting, provide the status of individual actions in the table below using this color key.

Action has been completed or is moving forward as planned.

Action has encountered minor obstacles.

Action has not been taken or has encountered a serious barrier.

Additional instructions for completing or updating your logic and action plan can be found on ChesapeakeDecisions.

| Factor | Current Efforts | Gap | Actions | Metrics | Expected Response and Application | Learn/Adapt |
| --- | --- | --- | --- | --- | --- | --- |
| What is impacting our ability to achieve our outcome? | What current efforts are addressing this factor? | What further efforts or information are needed to fully address this factor? | What actions are essential (to help fill this gap) to achieve our outcome? | What will we measure or observe to determine progress in filling identified gap? | How and when do we expect these actions to address the identified gap? How might that affect our work going forward? | What did we learn from taking this action? How will this lesson impact our work? |
| Scientific and Technical Understanding | Lots of data, good targeting and use of high-resolution | Training and delivery | 2.1, 2.2 |  |  |  |
| Improved Technical Assistance | 11 new positions in forestry and some additional trainings | Need for consistent funding for positions | 2.1, 2.2, 3.1, 3.2, 3.3 |  |  |  |
| Partner Coordination | PSC appointed State RFB Lead to coordinate at state level | Help from upper-level state WQ lead, federal programs have important role | 1.2, 2.3, 2.5, 4.1 |  |  |  |
| Nongovernmental Organization Engagement | Good involvement, but soft money | More funding, training ops, TSP | 2.6, 3.2 |  |  |  |
| Legislative Engagement at the Federal, State, and/or Local Levels | Fed- 2018 Farm Bill, Clean Water Act; State grant funds | Farm Bill influence for CREP and TA | 1.3 |  |  |  |
| Government Agency Engagement at the Federal, State and/or Local Levels | FSA, and some states and locals are engaged | More engagement needed at all levels | 1.1, 1.2, 2.3, 5.1, 5.2 |  |  |  |
| Public Engagement | Some general outreach efforts | Not a priority at this time | 4.1 |  |  |  |
| Landowner Engagement | Some targeted outreach | More education/TA needed | 2.6, 4.1 |  |  |  |

|  | ACTIONS – 2018-2019 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Action # | Description | Performance Target(s) | Responsible Party (or Parties) | Geographic Location | Expected Timeline |
| Management Approach 1: RFB Leadership |  |  |  |  |  |
| # 1.1 | State RFB leadership | - Coordination meetings with NRCS and Water Quality leads - New sources of funding (See also 2.2, 2.6, 5.2) - Increased funding | State Leads | Bay wide | Ongoing |
| # 1.2 | Target RFB to local areas where most needed | - FWG and state leads use diagnostic tools to show where buffers are most needed - Set goals and work with local governments and local ag teams to deliver targeted programs | USFS, state leads, LGAC, EPA | Bay wide |  |
| 1.3 | MB/PSC | MB/PSC chooses their actions with support from the RFB Action Team | USFS | Bay wide | Ongoing |
| 1.4 | Work on Policies to Increase RFB on landscape | - #new buffer programs - New federal policy for RFB/CRP - Conservation policies to reduce RFB loss | CBC, Choose Clean Water Coalition | Bay wide | Ongoing |
| Management Approach 2: Improved Ag RFB Programs |  |  |  |  |  |
| 2.1 | Coordinated local team approach (in combination with leadership and training) | Increase RFB enrollment in counties showing up as light colored | SWCDs, States | Bay wide | Ongoing |
| 2.2 | Increase state and local funding for CRP (or similar RFB program) | - Increase, stabilize funding (no breaks in CRP) - New programs in place | States, FSA | Bay wide | Ongoing |
| 2.3 | Find ways to make existing program more efficient | - Employ LEAN process on RFB in PA - Additional staff and training as needed (separate from TA) | States, USFS, EPA | Bay wide | - June 2019 Ongoing |
| 2.4 | Pursue a state/privately-funded RFB program (see 6.1) | - Pay for Success programs developed - Identify additional funding available | States, USFS, partners | Bay wide | Ongoing |
| 2.5 | Implement RFB Verification | Update NEIEN with verified RFB acres | States | Bay wide | Ongoing |
| 2.6 | Develop programs to provide comprehensive services for landowners with RFB; maintenance at scale | Maintenance programs | States, partners | Bay wide | Ongoing |
| Management Approach 3: RFB Improved Technical Assistance |  |  |  |  |  |
| 3.1 | Work to improve staffing to provide more technical assistance | - Maintain existing trained personnel - Hire additional field personnel through grant from FSA | FSA, USFS, NRCS, CBC, States, SWCDs, Ag consultants | Bay wide | Ongoing |
| 3.2 | Improve Technical Service Providers’ ability to offer RFBs | - Trainings and trainees - New TSPs working on RFB | States, USFS, NRCS, FSA, SWCD | Bay wide | Ongoing |
| 3.3 | Whole-farm hydrology planning to improve flow issues/decrease buffer by-pass | - Whole farm hydrology trainings for RFB - Design plans to address buffer by-pass | USFS, Stroud, NRCS, States | Bay wide | Ongoing |
| Management Approach 4: Improved RFB Outreach and Communications |  |  |  |  |  |
| 4.1 | Produce Outreach and Communications Plan for RFB | Produce Outreach and Communications Plan for RFB | ACB (CBP Comm Staff), USFS, States and FWG | Bay wide | June 2019 |
| Management Approach 5: Focus on Non-Ag |  |  |  |  |  |
| 5.1 | Develop RFB/Tree planting program targeted to MS4s/local governments/ institutions that may include private investment and charitable contributions | - Pay for Success programs developed - Additional programs funded - #new partnerships | USFS, States, partners | Bay wide | Ongoing |
| 5.2 | Increase regular funding (i.e. CBIG/319) for RFB programs on non- Ag lands | - New programs for non-Ag lands - Additional funding available | States | Bay wide | Ongoing |
| 5.3 | Train NGOs (e.g., Master Naturalists, tree groups) to deliver forest buffers in developed areas | - # trainings - #people trained - Training guide prepared | FWG, state forestry agencies | Baywide |  |
| 5.4 | Work with institutions, public land managers, and other landowners to be better buffer stewards | #new partners taking action on buffers | FWG, Businesses for the Bay, InterFaith, etc. | Baywide |  |