## Slide 1: Quantification of BMP Impacts on CBP Management Strategies
Fostering Chesapeake Stewardship Goal Implementation Team Meeting
June 1, 2016

## Slide 2: Contract
Tetra Tech awarded contract from Chesapeake Bay Trust
  James Davis-Martin, Project Technical Lead
  Mark Sievers, Tetra Tech Lead and Urban Lead
  Steve Dressing, Agriculture Lead

## Slide 3: Goal
To quantify the effect the Bay Model’s best management practices (BMPs) have on each management strategy to better enable jurisdictions, localities, and others to assess the impact of their watershed implementation plans on all management strategies (co-benefits or unintended consequences)

## Slide 4: Intended Result
A matrix that assigns each BMP (or BMP group) an impact score for each management strategy or outcome
Management Strategy | BMP 1 | BMP 2 | BMP 3 | Etc.
A | -X to +X | -X to +X | -X to +X | -X to +X
B | -X to +X | -X to +X | -X to +X | -X to +X
C | -X to +X | -X to +X | -X to +X | -X to +X
Etc. | -X to +X | -X to +X | -X to +X | -X to +X

## Slide 5: Process
Early involvement of management strategy teams
  General input on project
  BMPs of concern
  Impacts (positive and negative) of BMPs on management strategies
  Ideas on assigning BMP impact scores
  Information sources

## Slide 6: Process
Develop narrative guidelines for assigning impact scores
  Review each management strategy, focusing on the Factors Influencing Success section, to help identify and assess the factors for which BMP impacts are of greatest concern
  Technical memorandum on the rationale for the guidelines
    GIT and management strategy team review

## Slide 7: Process
Group BMPs
  Ensure consistency in assessing BMP impacts based on common features and application
  Simplify presentation of results in tabular format
Matrix with all Management Strategies and BMPs

## Slide 8: Process
Gather information
  Management strategies
  Management strategy team and GIT members
    Inform and focus the search for information used in scoring impacts
  BMP Panel reports
  Scientific literature
  Toxic contaminants study
  Best professional judgment

## Slide 9: Process
Assign impact scores to BMP groupings
Develop draft project report for review and comment
Final report
  Final impact scores
  Rationale behind the BMP groupings
  Impact scoring guidelines
  Appendix with a literature listing

## Slide 10: Tentative Timeline
Task # | Task Description | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar
1 | BMP List and Groupings |  |  |  |  |  |  |  |  |  |  | 
2 | Impact Score Guidelines |  |  |  |  |  |  |  |  |  |  | 
3 | Management Strategy Team Meetings |  |  |  |  |  |  |  |  |  |  | 
4 | Literature Search |  |  |  |  |  |  |  |  |  |  | 
5 | Literature Review and Scoring |  |  |  |  |  |  |  |  |  |  | 
6 | Final Documentation |  |  |  |  |  |  |  |  |  |  | 

## Slide 11: Management Strategies
Stewardship GIT
  Citizen Stewardship
  Protected Lands
  Public Access Site Development
  Not Addressing
    Students
    Sustainable Schools
    Environmental Literacy Planning

## Slide 12: BMPs
  All 453 Approved BMPs
    Group BMPs with similar function and potential impacts to help simplify analysis and result presentation
      Example: Cover crop
  Pending Phase 6 BMPs (26 currently under development or in review)

## Slide 13: Questions for You
Suggestions on impact score guidelines or how we might group BMPs in our scoring matrix?
Which specific BMP (or BMP groups) do you feel would have the greatest impact (positive or negative) on management strategy goals?
  What do you think their impacts might be?
  Do you feel they would have a great impact (positive or negative)?
What are the top impacts that concern you?

## Slide 14: Questions for You
Do you have any information sources that you can provide us or direct us to for this project?
Are there specific individuals on the GIT or management strategy team we should contact for assistance?

## Slide 15: Communications
Send all information and inquiries to Mark Sievers, Tetra Tech
  mark.e.sievers@tetratech.com
  703-385-2605

## Slide 16: Discussion