| _____x_____ Outcome Effective date: 2016-2018 Goal: __________________ Outcome: By 2025, _____________ Long term Target: 300 x by 2025 2 year Target: 75 by 2016 Partner contributions to 2 year target: MD 25x; VA 40x; DC 10x. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Management Approach 1: __________________________ |  |  |  |  |  |  |  |  |
| Key Action Description of work/project. Define each major action step on its own row. Identify specific program that will be used to achieve action. | Performance Target(s) Identify incremental steps to achieve Key Action | Partners Responsible Identify responsible partner for each step. | Geographic Location | Timeline Identify completion date (month and year) for each step. | Estimated Project Cost Best estimate total cost of project (need) | Available funding by Partner | Total Available Funding Roll up of estimated funding | Factors Influencing and/or Gap ID related factor or gap in Mgmt. Strat |
| - Conduct detailed assessments and prepare construction designs | Technical assistance - establish metrics and standards requirements | STAC, STAR | n/a | Oct. 2015 | n/a – staff | n/a | n/a | Permitting requirements, funding |
|  | Design assessment tool | Partner x | n/a | Dec. 2015 | n/a – staff |  | n/a |  |
|  | Conduct 75 assessments and 45 construction designs | Jurisdiction x | Counties: x, y, z | April 2016 | $150,000 | $50,000 | $50,000 |  |
|  |  | Jurisdiction x | Counties: x, y, z | July 2016 |  | $50,000 | $25,000 (gap $25k) |  |
|  |  | Jurisdiction x | X River | July 2016 |  | $50,000 | $50,000 |  |
| - Develop a pilot project to improve outreach and develop tools targeted toward diverse populations who subsistence fish in areas of concern. | Develop communication tools | Diversity Action Team, Toxics workgroup, Comm. workgroup | TBD | July 2016 | $2,000 | $2,000 | $2,000 | Targeting Comm. & Outreach Efforts |
|  | Pilot test in 5 locations |  |  |  | $8,000 | $3,000 | ($3,000 (gap $5k) |  |
| - Identify legislative, budgetary and policy needs to advance the goals of the Chesapeake Bay Agreement. | Pursue state legislative changes on X issue in xyz states. | Partner x | n/a | Dec 2017 | n/a – staff time | n/a | n/a | Political climate; financial resources |
|  | Seek support for federal appropriations to support x. |  |  |  |  |  |  |  |
|  | Provide support for research and a formal report on x issue. |  |  |  |  |  |  |  |
| - Improve monitoring programs to better measure and explain progress toward x. | STAC/STAR collaboration to reduce model uncertainty by integrating three key pieces of related information to better assess and communicate progress | STAR STAC Partner x | n/a | March 2016 |  |  |  |  |
| - Find ways to create and expand employment opportunities to under-represented individuals and communities. | Form an ad hoc employment workgroup to make recommendations on best approaches for increasing employment and professional engagement. | X (lead) |  | Dec. 2015 |  |  |  |  |
|  | In 2015, evaluate all existing diversity programs to determine if there is a need to develop a strategy for improvement. | Diversity workgroup |  | Dec. 2015 |  |  |  |  |
|  | Improve existing and develop new environmental career opportunity outreach programs at 3 universities and 5 community college systems. | X (lead) | X county X X state | Dec. 2016 | $5k |  |  |  |
| - Restore Submerged Aquatic Vegetation | Identify sites with suitable water quality and high potential to benefit living resources | X (lead) |  |  |  |  |  | Habitat condition, human impacts |
|  | Pilot x sites for restoration projects | X state |  |  |  |  |  |  |
| Management Approach 3: ________________________ |  |  |  |  |  |  |  |  |
| Key Action Description of work/project. Define each major action step on its own row. Identify specific program that will be used to achieve action. | Performance Target(s) Identify incremental steps to achieve Key Action | Partners Responsible Identify responsible partner for each step. | Geographic Location | Timeline Identify completion date (month and year) for each step. | Estimated Project Cost Best estimate total cost of project (need) | Available funding by Partner | Total Available Funding Roll up of estimated funding | Factors Influencing and/or Gap ID related factor or gap in Mgmt. Strat |
| Management Approach 4: ________________________ |  |  |  |  |  |  |  |  |
| Key Action Description of work/project. Define each major action step on its own row. Identify specific program that will be used to achieve action. | Performance Target(s) Identify incremental steps to achieve Key Action | Partners Responsible Identify responsible partner for each step. | Geographic Location | Timeline Identify completion date (month and year) for each step. | Estimated Project Cost Best estimate total cost of project (need) | Available funding by Partner | Total Available Funding Roll up of estimated funding | Factors Influencing and/or Gap ID related factor or gap in Mgmt. Strat |

| Management Approach 5: ________________________ |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Key Action Description of work/project. Define each major action step on its own row. Identify specific program that will be used to achieve action. | Performance Target(s) Identify incremental steps to achieve Key Action | Partners Responsible Identify responsible partner for each step. | Geographic Location | Timeline Identify completion date (month and year) for each step. | Estimated Project Cost Best estimate total cost of project (need) | Available funding by Partner | Total Available Funding Roll up of estimated funding | Factors Influencing and/or Gap ID related factor or gap in Mgmt. Strat |